# AI-Driven SOC Platform

Executive Production Readiness Summary

| Prepared for | Management & Stakeholders |
| --- | --- |
| Date | December 31, 2025 |
| Version | 1.0 |
| Classification | Internal |

# 1. Executive Overview

PROJECT STATUS: READY FOR PRODUCTION

The AI-Driven Security Operations Center (SOC) platform has completed all necessary security hardening, testing, and deployment pipeline implementation. The system is now ready for production deployment.

## 1.1 Key Achievements

| Milestone | Status | Completion Date |
| --- | --- | --- |
| Security Vulnerabilities Remediated | Complete | Dec 31, 2024 |
| CI/CD Pipeline Implemented | Complete | Dec 31, 2024 |
| Automated Testing Framework | Complete | Dec 31, 2024 |
| Documentation Package | Complete | Dec 31, 2024 |

# 2. Business Value Delivered

## 2.1 Security Improvements

Risk Reduction:

7 security vulnerabilities identified and remediated

Zero hardcoded secrets remaining in codebase

Automated security scanning on every code change

Production-grade authentication enforcement

## 2.2 Operational Efficiency

| Metric | Before | After |
| --- | --- | --- |
| Deployment Process | Manual | Fully Automated |
| Testing | Ad-hoc | Automated on every commit |
| Security Reviews | Manual, periodic | Continuous monitoring |
| Deployment Time | Hours to days | ~10 minutes |

# 3. Risk Assessment

## 3.1 Risk Matrix

| Risk | Likelihood | Impact | Mitigation | Status |
| --- | --- | --- | --- | --- |
| Security breach via hardcoded secrets | Low | Critical | All secrets moved to env vars | Mitigated |
| Failed deployment | Low | High | Automated rollback, staging env | Mitigated |
| Service downtime | Low | High | Health checks, auto-restart | Mitigated |
| Data loss | Very Low | Critical | GCP managed services, backups | Mitigated |

# 4. Deployment Plan

## 4.1 Deployment Strategy

Approach: Blue-Green Deployment with Gradual Traffic Migration

Deploy new version alongside existing (zero downtime)

Route 10% of traffic to new version

Monitor for 60 seconds

If healthy, route remaining 90%

If issues detected, automatic rollback

## 4.2 Timeline

| Phase | Duration | Activities |
| --- | --- | --- |
| Pre-deployment | 1 hour | Final checks, team notification |
| Staging deployment | 10 min | Automated deployment to staging |
| Staging validation | 30 min | Smoke tests, manual verification |
| Production deployment | 15 min | Gradual traffic migration |
| Post-deployment | 1 hour | Monitoring, issue resolution |
| TOTAL | ~3 hours |  |

# 5. Resource Requirements

## 5.1 Infrastructure Costs (Estimated Monthly)

| Resource | Staging | Production | Notes |
| --- | --- | --- | --- |
| Cloud Run | $50-100 | $200-500 | Based on traffic |
| Artifact Registry | $10 | $10 | Image storage |
| Secret Manager | $5 | $5 | Secrets storage |
| TOTAL ESTIMATED | $65-115 | $215-515 | Variable with usage |

# 6. Success Metrics

## 6.1 Ongoing KPIs

| Metric | Target | Measurement |
| --- | --- | --- |
| Uptime | 99.9% | Cloud Run metrics |
| Deployment Success Rate | >95% | GitHub Actions |
| Security Scan Pass Rate | 100% | Weekly scans |
| Mean Time to Deploy | <15 min | CI/CD pipeline |

# 7. Approval & Sign-off

| Role | Name | Approval | Date |
| --- | --- | --- | --- |
| Project Sponsor |  | ☐ Approved |  |
| Technical Lead |  | ☐ Approved |  |
| Security Officer |  | ☐ Approved |  |
| Operations Manager |  | ☐ Approved |  |

## Deployment Authorization

By signing below, I authorize the production deployment of the AI-Driven SOC Platform v1.0.0:

Authorized by: _______________________

Title: _______________________

Date: _______________________

Document Status: Final Draft | Next Review: Q1 2025